# Project Log

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S/N | Task | Date | D | S | Remarks |
| Preparation | | | | | |
| 1 | Preparing for Ignition | 12/5/19 | 4 | 4 | * Deciding on project idea * Research on mobile payment options * Creating Ignition poster |
| Liftoff | | | | | |
| 2 | Liftoff Day 1 | 13/5/19 | 9 | 9 | * Past Project Review * Overview of Mobile App Development * Basic Android Development |
| 3 | Liftoff Day 2 | 14/5/19 | 7 | 7 | * Intermediate Android Development * Database * Git * Ignition |
| Milestone 1: Ideation | | | | | |
| 4 | Meeting | 16/5/19 | 10 | 10 | * Brainstorming on app details * Coming up with app definition statement * Identifying technology and skills to pick up * Planning timeline |
| 5 | Design of infographic for project core features | 18/5/19 |  | 1 |  |
| 6 | Learning Python and Selenium for web scraping | 20 /5/19 | 3 | 3 | * YouTube videos * Website tutorials |
| 7 | Learning Python and Selenium for web scraping | 21 /5/19 |  | 3 | * YouTube videos * Website tutorials |
| 8 | Learning Python and Selenium for web scraping | 22 /5/19 |  | 3 | * YouTube videos * Website tutorials |
| 9 | Learning of Android Studio | 23/5/19 | 3 | 3 | * Learning of resources, manifest and java files used in Android Studio * Android activity lifecycle * Simple “Sum 2 Numbers App” (use of buttons, text fields) |
| 10 | Learning of Android Studio | 24/5/19 | 3 | 3 | * Toast messages * Check Boxes * Rating Bar * Alert Dialog Box |
| 11 | Learning of Android Studio | 25/5/19 | 3 | 3 | * New Activity via Intent class * Analog clock and digital clock |
| 12 | Meeting | 26/5/19 | 6 | 6 | * README and Project Log * Basic wireframing   + App icon   + Splash page |
| 13 | Meeting | 28/5/19 | 3 | 1 | * Completion of README and Project Log * Completion of poster and video |
| 14 | Wireframing | 29/5/19 | 6 | 6 | * Sketching of app flow on paper * Light prototyping on Adobe XD |
| 15 | Mission Control: UI/UX + Web Security | 1/6/19 | 5 | 5 | * Design Thinking Process * User Journey Map |

|  |  |  |
| --- | --- | --- |
| Total Hours | Dominique | Shawn |
| 107 | 62 | 67 |